

**LA GRANDEE INTERNATIONAL COLLEGE**

**Simalchaur, Pokhara Nepal**

Proposal

On

**“KinMel”**

**Submitted to:**

Bachelor of Computer Application (BCA) Program

In partial fulfilment of the requirements for the degree of BCA under

Pokhara University

**Submitted by:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Name:** | **Course** | **Semester** | **P.U. Registration Number** | |
| Suman Devkota | BCA | 8th | 2019-1-53-0136 | |
| Arpan Pokhrel | BCA | 8th | 2019-1-53-0108 | |
| Navina Budhathoki | BCA | 8th | 2019-1-53-0123 | |
|  |  |  |  | |
|  | **Date: 28/04/2024** |  | |

# ACKNOWLEDGEMENT

We would like to express our heartfelt gratitude to everyone who has contributed to the development of the project “MyMed”. The satisfaction that accompanies after the successful completion of any task will be incomplete without mentioning the people whose ceaseless and relentless cooperation, constant guidance and encouragement made this project proposal report possible.

We are grateful to our project supervisor, faculty teacher **Mr. Sunil Sapkota** and BCA coordinator **Mr. Ramesh Chalise** for the guidance, inspiration and constructive suggestions that helped us in the preparation of this project. Their valuable insights and feedback have been instrumental in shaping the direction of this project.

We are also appreciative among each other and have understood that teamwork, the designation of the task per the skillset one portrays, constant synchronisation and monitoring of progress and installing new knowledge and skill is imperative for the success of any given work.

Sincerely,

Arpan Pokhrel

Suman Devkota

Navina Budhathoki

# STUDENT’S DECLARATION

We hereby declare that we are the only authors of this work and that no sources other than the mentioned here have been used in this. We assure you that the work we present here is unique to ourselves and resemblances to another similar project are purely coincidental.

Arpan Pokhrel (PU Exam Roll no): 2019-1-53-0108

Suman Devkota (PU Exam Roll no): 2019-1-53-0136

Navina Budhathoki (PU Exam Roll no): 2019-1-53-0123

Program: BCA, 8th Semester

Date: 4/28/24

# SUPERVISOR’S DECLARATION

I hereby declare that the project entitled **“**KinMel**”** has been carried out under my direct supervision by Arpan Pokhrel (2019-1-53-0108), Suman Devkota (2019-1-53-0136), Navina Budhathoki (2019-1-53-0123), Anish Thapa (2019-1-53-0105) during my sixth semester for the partial fulfilment of the requirements for the degree of **BCA (Bachelors of Computer Application)** program under **Pokhara University**.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Mr Sunil Sapkota

(Project Supervisor)

Date: 28 April 2024

# ABSTRACT

This project aims to computerize the management of hospitals, creating software which is user friendly, simple, fast, and cost-effective. It will cover the collection of patient information, diagnosis details, and other data traditionally done manually. The software will be designed to make the process easier and quicker, while remaining cost effective and easy to use. The system will also be secure to ensure the safety of patient data.

The main function of this project is to register and store patient details, doctor details and retrieve these details as and when required. Additionally, it is designed to manipulate these details meaningfully. Inputs into the system include patient details, diagnosis details, while the output of the system is to display this information on the screen. To gain access to the system, users must enter a username and password. This system is essential for providing a streamlined, secure, and efficient way to manage hospital details.

The database is a secure and efficient way to store data. It is easily accessible from any internet-enabled device by either an administrator or receptionist, and only they can add data the database. Furthermore, the data are will protected for personal use and make data processing very fast. This ensures that the data remains secure and accessible to only those with the proper authorization. Additionally, the data can be retrieved quickly and easily, providing the users with the information they need in a timely manner.

**TABLE OF CONTENTS**

[ACKNOWLEDGEMENT ii](#_Toc133730067)

[STUDENT’S DECLARATION iii](#_Toc133730068)

[SUPERVISOR’S DECLARATION iv](#_Toc133730069)

[ABSTRACT: v](#_Toc133730070)

[1. INTRODUCTION 1](#_Toc133730071)

[2. PROBLEM STATEMENT 2](#_Toc133730072)

[3. OBJECTIVES 3](#_Toc133730073)

[4. METHODOLOGY 4](#_Toc133730074)

[5. DATA FLOW DIAGRAM 5](#_Toc133730075)

[6. FLOWCHART 6](#_Toc133730076)

[7. PROJECT GANTT CHART/ TIMELINE CHART 7](#_Toc133730077)

[8. DELIVERABLES 8](#_Toc133730078)

[9. CONCLUSION 9](#_Toc133730079)

## TABLE OF FIGURES

[Figure 1: Iterative Model 4](#_Toc134254781)

[Figure 2: DFD 5](file:///C:\Users\Arpan\Downloads\MyMed-111.docx#_Toc134254782)

[Figure 3: FLOWCHART 6](file:///C:\Users\Arpan\Downloads\MyMed-111.docx#_Toc134254783)

[Figure 4: Gantt Chart 7](#_Toc134254784)

# INTRODUCTION

Let me introduce you to KinMel, the best place to shop online without any hassles. KinMel will be a brand-new online store that aims to completely transform the way you browse for your favourite goods/products. Similar to Daraz, KinMel will put a large selection of goods at your fingertips to streamline your shopping experience.

It can be difficult to navigate the world of online shopping, but KinMel will have an intuitive interface that makes it accessible to anyone with an internet connection. Out platform is dedicated to offering premium goods at reasonable costs, serving both individuals and families globally.

KinMel will offer an all- inclusive solution for buyers and sellers alike, utilizing Bootstrap for smooth front-end design, Spring Boot for reliable backend development (based on the Java framework), and Android Studio for creation user-friendly mobile apps. Our project team will guarantee an effective workflow with the help of VS code, producing a polished and user-friendly platform.

KinMel will have a ton of features to make your shopping experience even better. KinMel will place a high priority on security and user control, form user authentication and authorization. Which includes the ability to change passwords, and ending with user profile management with simple editing features. To help seller succeeds an admin panel will also provide them with informative dashboards that show total products, sales, and seller management.

Users will be able to monitor sales, examine trends and come to well-informed decisions thanks to analytics and reporting tools. KinMel will enable sellers to maximize revenue potential and optimize their strategies with features like sales reports and analysis.

On KinMel, security will be of the utmost importance. Features like email and payment verification ensures that users can shop in a safe and secure environment. Performance optimization strategies will also be using to guarantee blazingly quick page loads, ensuring a flawless shopping experience from beginning to end.

# PROBLEM STATEMENT

Online Shopping has grown in popularity in the current digital era, but users frequently run into problems that make the experience less enjoyable overall. These difficulties will include having to navigate through crowded user interface worrying about security while making transactions, and dealing with sluggish loading times.

* Slow loading times, security issues, and cluttered interfaces can all reduce the efficiency of online shopping.
* Sellers encounter difficulties in efficiently handling their merchandise and gaining access to meaningful data in order to maximize sales tactics.
* Innovative e-commerce platforms that solve these problems and give customers a safe and easy shopping experience will much needed.
* It will desire to provide sellers with strong management tools and practical insights to increase their success.
* KinMel wants to change the online shopping experience by tackling these issues and establishing new benchmarks for seller success and user happiness.

# OBJECTIVES

The main objectives of this project are to provide better facilities to the users. They are as follows:


* To mitigate idle seller accounts to enhance platform effectiveness and user interaction.
* To enable sellers to request new categories, facilitating dynamic category to meet market demands and enhance product visibility.

# METHODOLOGY

For this project, the Software Development Life Cycle (SDLC) Methodology that we have decided on using “Iterative Model” to develop the “MyMed” Software as a digitalized software based on the fact that our requirements aren't certain and will change with time.

Iterative development is a way of breaking down the software development of a large application into smaller chunks. In iterative development, feature code is designed, developed and tested in repeated cycles. With each iteration, additional feature can be designed, developed and tested until there is a fully functional software application ready to be deployed to customers.

The image below shows the process involved in Iterative Model Methodology:




**Figure 1: Iterative Model**

# DATA FLOW DIAGRAM

A Data Flow Diagram (DFD) is a diagrammatic representation of the flow of data through a system. It illustrates, show data is input, processed stored and output by as system or a process. DFDs are commonly used in software engineering and information systems design to help, illustrate and describe the flow of information through a system, as well as the different processes, entities, and data stores involved, and output by a system or process.


**Figure 2: level 0 DFD of KinMel**



# FLOWCHART

A flowchart is a formalized graphic representation of a logic sequence, work or manufacturing process, organization chart, or similar formalized structure.

The purpose of a flow chart is to provide people with a common language or reference point when dealing with a project or process. Flowcharts use simple geometric symbols and arrows to define relationships. In programming, for instance, the beginning or end of a program is represented by an oval. A process is represented by a rectangle, a decision is represented by a diamond and an I/O process is represented by a parallelogram.



**Figure 3: FLOWCHART**

# PROJECT GANTT CHART/ TIMELINE CHART

The Gantt chart below shows the schedule planned for developing the “MYMED SOFTWARE” following Iterative Model Methodology. Thus, this project would be carried out in steps with proper planning in each step, best effort would be applied to finish this project before deadline.

It also shows the time schedule description and tasks performed throughout the completion of project from the day of starting the project until it will be finished in the horizontal bar below:

**Figure 4: Gantt Chart**

# DELIVERABLES

Here are some potential deliverables for the “My Med” project:

* It will provide friendly relationship between patients and doctors.
* This software will provide health information to the patients.
* It will help to facilitate communication between patients and doctors.
* Creating a dashboard for doctors to access the medical records of their patients and view trends of changes in their health over time.
* Developing an easy-to-use interface for patients to input and track their medical records.
* Continuously improve and update the software based on feedback from patients and healthcare providers.
* It will ensure that the software is secure and maintains patient confidentiality.

# CONCLUSION

As the Project is being made, there are many things that can be learned from it. In this module i.e., Web Technologies, we were given a project task to perform in a group work. The artefact of the project is a digitalized system called “MyMed” by using HTML, CSS, JS and PHP in VS-Code.

This project will require a lot of research and hard work for successful completion of our proposal, every step will be done by full effort. This project will help us to share and present our ideas in the Group, as well as will help us to share and present our ideas in the Group.

MyMed is an essential tool for keeping accurate records on doctors, patients, and medical personnel. Using MyMed will make the process of data collection much more efficient and streamlined, allowing hospital administrators to gain better control over their operations. The time saved by using My Med will be invaluable, as it not only reduces the amount of manual labour required but also increases accuracy and organization.

With “MyMed”, hospital staff can easily access the data they need to make informed decisions and ensure all aspects of the organization are running smoothly. In existing system there are several drawbacks. So, to sort out all the existing problems this project is being developed. The product will automate the process of collecting and receiving patient information, which will greatly improve response time in providing patient care.

This will free up the time of medical staff from dealing with administrative, allowing them to focus on what matters most – providing the best care for their patients. By eliminating these complexities, the product will make it easier for medical staff to provide the best care possible to their patients, without having to worry about administrative matters.